## Slide 1
Release Updates
4.1 Recap 4.2 and 5.0 Plans

## Slide 2: 4.1 Release – Recap
NIEM 4.1 released this summer (July)
Domains with new or updated content:
  Biometrics
  Emergency Management
  Human Services
  Justice
  Military Operations
Core Supplement 4.0.1
GENC update
Tools updated:
  Movement
  Schema Subset Generator Tool (SSGT)
  Migration Tool
https://github.com/NIEM/NIEM-Releases

## Slide 3: 4.1 Release – Property Stats

## Slide 4: 4.2 Release – Plans
Current status:
  Content preparation by domains / NIEM community
Minor release overview:
  Domains may update content as needed
  Core and its imports are locked until the next major release (5.0)
    Core Supplements may be published as an interim solution
    Changes go into a new, separate namespace
  Architecture is locked
    Only additive changes that do not affect 4.0-based schemas permitted
https://github.com/NIEM/NIEM-Releases/wiki/Upcoming-Release

## Slide 5: 4.2 Release – Projected Schedule and Changes
Projected schedule:
  Alpha 1 January 2019
  Beta 1 March 2019
  RC 1 May 2019
  Release Summer 2019
Expected changes:
  Biometrics update
  Emergency Management update
  MilOps update
  Justice code table updates
  International Tiger Team updates
  Harmonization and issue resolutions
  New Census domain (?) Others (?)
https://github.com/NIEM/NIEM-Releases/wiki/Upcoming-Release

## Slide 6: 4.2 Release – Content Submissions
Major changes:
  NIEM-conformant XML schema
    start with most recently published schema (4.1 release)
    check conformance in ConTesA - https://tools.niem.gov/contesa
  Change Request spreadsheet
    enables a detailed change log
Minor changes:
  Submit detailed description
Submit changes to:
  niem-comments@lists.gatech.edu or
  Issue tracker for NIEM releases repo on GitHub https://github.com/NIEM/NIEM-Releases/issues
https://github.com/NIEM/NIEM-Releases/wiki/Upcoming-Release

## Slide 7: 5.0 Release – Plans
Major release
  Content changes to Core and domains
  Architectural changes
  Core Supplements integrated into Core
Projected schedule:
  Alpha 1 January 2020
  Beta 1 March 2020
  RC 1 May 2020
  Release Summer 2020
Restart the Content Subcommittee following the 4.2 release (summer 2019)
  Review changes for Core
  Harmonization across Core and the domains
Start discussing potential architectural changes for 5.0 now
  NTAC needs time to review and update the NDR
  Need time to update tools and training

## Slide 8: NIEM Releases – GitHub Walkthrough
https://github.com/NIEM/NIEM-Releases or search for "niem release github"